# Milestone Tracking

Feature Group: H) Project Marketplace

Platform: EcoSkiller — Institute Module

## Overview

Large projects without intermediate checkpoints tend to drift — problems are discovered too late to fix. Milestone Tracking creates structured progress checkpoints that keep projects on course and identify issues early.

## Detailed Functionality

- Milestone Definition at Project Start: Project begins with 3-5 clearly defined milestones — each with a description of what should be complete, specific deliverable (document, code, design), and deadline date. All parties see milestones from day one.

- Milestone Submission Process: At each milestone date, team submits their milestone deliverable through the platform — file upload, link to repository, or document attachment. Submission is timestamped. Late submissions are flagged automatically.

- Mentor Milestone Review: Assigned mentor reviews the milestone submission within 48 hours. Mentor provides written feedback — what is good, what needs improvement, and specific action items for the next milestone.

- Milestone Approval or Rework: Mentor either approves the milestone (project proceeds to next phase) or requests rework (team must address specific issues and resubmit). Maximum one rework cycle per milestone keeps pace.

- Institute Milestone Visibility: Institute admin and HOD can see all projects and their current milestone status — On Track, Submitted (pending review), Approved, Rework Requested, Overdue. Full portfolio view without micromanaging.

- Company Milestone Visibility: For company-posted projects, company can see milestone progress — they know the project is advancing without needing status meetings. Transparency builds trust between company and institute.

- Milestone Delay Alerts: If a milestone is not submitted within 48 hours of its deadline, automatic alerts go to: Team Leader (reminder), Trainer (please follow up), Institute Placement Officer (awareness). Proactive intervention before project derails.

- Milestone Completion Incentive: Each approved milestone earns the team a progress badge — visible on their project dashboard. Visual progress recognition motivates teams to maintain momentum through the project duration.

EcoSkiller Platform — Institute Research Documentation